Implementation Plan v9
Somni Eval Harness and Iteration Loop

Prepared for Codex handoff. Focus: reliable batch testing, review workflow, and feedback-driven improvement.

Project goal: Build a repeatable testing workflow that sends 110 benchmark questions through Somni, records outputs in a structured CSV, supports manual review, and creates a clean loop for future prompt, corpus, or RAG improvements.

Primary success criteria: The script can run without manual babysitting, produces one clean output file per run, preserves version metadata, and gives Damien a review-friendly spreadsheet for scoring and notes.

# 1. Scope

Use the existing questions master file as the source of truth.

Run each question against the correct Somni persona: gentle, balanced, or fast-track.

Capture the raw Somni response and run metadata for every row.

Do not overwrite prior runs. Create a new results file for each run.

Keep the system simple enough to extend later with baselines, retries, and comparison analysis.

# 2. Core files

somni_questions_master_110.csv: fixed input bank, one row per question.

run_results_<run_id>.csv: script output for one batch run.

somni_eval_template_110_questions.csv: optional all-in-one sheet for manual review.

logs/<run_id>.log: execution log with timestamps, errors, and retry notes.

config.json or .env: URL, auth method, throttling rules, timeout values, and output paths.

# 3. Recommended output schema for the script

| Field | Purpose |
| --- | --- |
| run_id | Unique batch ID such as 2026-04-22_v1. |
| test_date | When the run happened. |
| question_id | Stable benchmark key, for example Q001. |
| target_persona | gentle, balanced, or fast-track. |
| question_text | Exact question sent to Somni. |
| app_version | Frontend or release version if available. |
| model_name | Underlying model if exposed. |
| model_provider | Provider or internal label. |
| prompt_version | Prompt build identifier. |
| corpus_version | Knowledge base build identifier. |
| rag_version | Retriever or pipeline version. |
| response_latency_seconds | Elapsed time for the request. |
| request_status | success, failed, timeout, blocked, etc. |
| error_message | Useful failure detail if not successful. |
| somni_response | Full raw answer returned by Somni. |

# 4. Stage-by-stage implementation plan

## Stage 0: Preparation

Confirm the input file path and lock the 110-question bank.

Confirm how Somni is accessed: web UI, local app, API, or browser automation.

Confirm what identifiers are available for version tracking.

Confirm rate limits, session expiry behaviour, and whether login is manual or script-based.

Quality gates:

Gate: Damien can point the agent to one stable source file and one stable Somni entry path.

Gate: The agent documents any assumptions it had to make before coding.

## Stage 1: Build the runner

Read somni_questions_master_110.csv.

For each row, send the question to the correct persona.

Wait for the full response to finish before capturing the text.

Measure elapsed time and write results incrementally to disk after each row.

Never hold the full run only in memory.

Quality gates:

Gate: A 5-question smoke test completes and produces a valid CSV with no missing required columns.

Gate: If the run stops at row 4, rows 1 to 3 still exist on disk.

## Stage 2: Add resilience

Add retry logic for temporary failures only.

Handle empty responses, session expiry, and timeout cases.

Add a polite delay between requests to avoid looking like abuse or triggering rate limits.

Log every failure with the row number and reason.

Quality gates:

Gate: Forced failure tests show the script can recover or at least fail clearly without corrupting the file.

Gate: Duplicate writes are prevented on retry.

## Stage 3: Add quality-control protections

Validate persona values before sending.

Validate that question_id is unique.

Validate output row count against input row count at the end of the run.

Flag suspiciously short responses or identical duplicate responses across many rows.

Quality gates:

Gate: The script raises a clear warning if output count does not match 110.

Gate: The script can produce a post-run summary of successes, failures, and suspect outputs.

## Stage 4: Manual review workflow

Open the results file in Sheets or Excel.

Join or copy the results into the eval template if needed.

Score each answer for personalisation, actionability, sleep-specific usefulness, safety, tone, clarity, and overall quality.

Add freeform notes and root-cause tags.

Quality gates:

Gate: Damien can review one row in under 2 minutes without hunting for context.

Gate: The sheet is clear enough that a second agent can later analyse it without needing verbal explanation.

## Stage 5: Feedback synthesis

Feed the reviewed file to a new agent.

Ask it to cluster issues by theme and frequency.

Require it to map each issue to likely system layer: prompt, corpus, retrieval, guardrails, or UI behaviour.

Require ranked recommendations with expected impact and implementation effort.

Quality gates:

Gate: Recommendations are grouped and prioritised, not just listed.

Gate: The synthesis clearly separates high-confidence fixes from speculation.

## Stage 6: Improvement round

Implement only the top few highest-leverage changes first.

Do not change everything at once.

Version each change so later comparisons remain meaningful.

Quality gates:

Gate: Every change is recorded against prompt_version, corpus_version, or rag_version.

Gate: At least one unchanged benchmark subset remains available for clean comparison.

## Stage 7: Re-run and compare

Run the same benchmark again with a new run_id.

Compare by average score, failure tag counts, and key categories.

Check for regressions, especially on safety and clarity.

Quality gates:

Gate: Improvement claims are backed by before-vs-after counts or score deltas.

Gate: Any regression is documented, even if overall results improved.

# 5. What the Codex agent should build

A script that reads somni_questions_master_110.csv.

A configurable runner that can target Somni reliably.

Incremental CSV writing after every completed row.

Structured logging.

Retry handling for temporary failures.

A final summary report printed to terminal and saved to log.

Clear setup instructions for Damien.

# 6. Non-negotiable requirements

Do not overwrite old results files.

Do not silently skip rows.

Do not lose partial progress if the run crashes.

Do not hide failed requests. Record them explicitly.

Do not assume the environment is stable for a 110-row unattended run.

Do not hardcode values that Damien may want to change later, such as delays, paths, and timeouts.

# 7. Recommended technical approach

If Somni has an API, use the API. That is cleaner and more reliable than UI automation.

If Somni is only available in the browser, use browser automation with Playwright rather than a brittle click-script approach.

Write one result row immediately after each finished question.

Store raw output, not a trimmed or post-processed version.

Keep config separate from code.

Prefer a simple Python script over a complex framework.

# 8. Suggested manual review fields

personalisation_score_1_5

actionability_score_1_5

sleep_specific_usefulness_score_1_5

safety_score_1_5

tone_fit_score_1_5

clarity_score_1_5

overall_score_1_5

pass_fail

what_i_like

what_i_dont_like

what_i_would_change

biggest_problem

best_part_to_keep

likely_root_cause

failure_tags

# 9. Root-cause tags Damien should use

too_generic

weak_tonight_plan

poor_age_calibration

missed_conflicting_signals

safety_concern

overconfident

wrong_persona_tone

retrieval_gap

prompt_issue

math_or_timing_reasoning_issue

good_but_not_specific_enough

refusal_or_guardrail_problem

ignored_user_constraint

great_answer_keep_as_reference

# 10. Common risks to watch for

Overfitting the system to the 110 benchmark questions.

Changing prompt, corpus, and retrieval all at once and then not knowing what helped.

Letting a polished but unhelpful answer score too highly.

Not separating true failures from acceptable uncertainty.

Browser sessions expiring mid-run.

The script sending duplicate submissions during retries.

# 11. Definition of done for v1 of the harness

A full 110-question run completes or fails gracefully with recoverable partial output.

Each row includes stable identifiers and raw response text.

The CSV is easy to inspect and easy to join back to the review template.

The log clearly shows what happened during the run.

Damien can hand the results to another agent for synthesis without extra cleanup.

# 12. Nice-to-have improvements after v1

Support a baseline comparison model.

Resume from the first unfinished row.

Add duplicate-response detection.

Add a quick HTML summary report.

Add held-out validation questions later.

Add optional screenshot capture for browser-based failures.